# Cloud Based Media File Storage Service – Detailed Project Specification (Python + React)

## 1) Executive Overview

A cloud-based file storage and sharing web application similar to the core features of Google Drive. The platform allows users to upload, organize, search, and share files securely using role-based access.

Goal: Build a production-grade MVP using Python (FastAPI/Flask) as backend and React (or framework) as frontend.

Primary Users: Individuals, small teams

Non-goals (MVP): Real-time co-editing, desktop sync client, office document editors

## 2) Feature Scope

### 2.1 Core (MVP)

- User authentication (Email + OAuth)

- Folder management (CRUD, hierarchy)

- File upload/download (drag & drop)

- File sharing (Viewer / Editor roles)

- Public shareable links (expiry & password optional)

- Search & filters

- Starred files

- Trash & restore (soft delete)

### 2.2 Phase 2+

- Version history

- File previews (image, PDF)

- Activity logs

- Tags & labels

- Storage quota management

## 3) User Roles & Permissions

- Owner: Full control

- Editor: Upload, edit, delete

- Viewer: Read-only

- Public User: Access via shared link

All permission checks are enforced server-side.

## 4) User Stories (Sample)

- As a user, I can upload files and see upload progress

- As a user, I can organize files in folders

- As a user, I can share files with other users

- As a user, I can restore deleted files from Trash

## 5) System Architecture

### 5.1 Recommended Stack

Frontend

- React.js / Next.js / Vite

- Tailwind CSS

- React Query (TanStack)

- Axios

- React Dropzone

Backend

- Python FastAPI (recommended) or Flask

- SQLAlchemy / SQLModel / Supabase

- Pydantic (validation)

- JWT Authentication

Database

- PostgreSQL (Supabase)

Storage

- Supabase Storage or AWS S3

Auth

- JWT (Access + Refresh)

- OAuth (Google)

### 5.2 High-Level Architecture

[ React Client ]

|

v

[ FastAPI Backend ]

|

v

[ PostgreSQL (Supabase) ] ---- [ Object Storage (S3 / Supabase) ]

## 6) Data Model (PostgreSQL)

### Core Tables

- users

- folders

- files

- file_versions

- shares

- link_shares

- stars

- activities

## 7) API Design (FastAPI)

### Auth

- POST /auth/register

- POST /auth/login

- GET /auth/me

### Files

- POST /files/init-upload

- POST /files/complete-upload

- GET /files/{id}

- DELETE /files/{id}

### Folders

- POST /folders

- GET /folders/{id}

### Sharing

- POST /shares

- POST /public-link

## 8) Security Checklist

- JWT stored in HttpOnly cookies

- Role-based access checks

- Signed URLs for file access

- Input validation with Pydantic

- Rate limiting (SlowAPI)

## 9) Frontend UX

- Sidebar (My Drive, Shared, Trash)

- File grid/list view

- Upload dropzone

- Share modal

- Breadcrumb navigation

## 10) Deployment

Frontend

- Vercel / Netlify

Backend

- Render / Fly.io / Railway

Database & Storage

- Supabase

## 11) Project Structure

### Backend (FastAPI)

backend/

├── app/

│   ├── main.py

│   ├── models/

│   ├── schemas/

│   ├── routes/

│   ├── services/

│   ├── core/

│   └── utils/

├── requirements.txt

└── .env

### Frontend (React)

frontend/

├── src/

│   ├── components/

│   ├── pages/

│   ├── services/

│   ├── hooks/

│   └── styles/

├── tailwind.config.js

└── vite.config.js

## 12) 2-Week Development Schedule (Detailed Execution Plan)

This plan assumes 6–8 hours/day and focuses on building a production-ready MVP.

### 📅 Week 1 – Backend (Python: FastAPI / Flask)

#### Day 1 – Requirement Analysis & Database Design

- Deeply understand features (auth, files, folders, sharing)

- Finalize MVP vs Phase‑2 features

- Design ER diagram (users, files, folders, shares, versions)

- Decide storage provider (Supabase Storage / AWS S3)

- Initialize Git repo and backend project

Deliverables:

- ER diagram

- Backend repo initialized

#### Day 2 – Backend Setup & Authentication

- Setup FastAPI / Flask project structure

- Configure PostgreSQL (Supabase)

- Setup SQLAlchemy / SQLModel

- Implement:

  - User registration

  - Login

  - Password hashing (bcrypt)

  - JWT access & refresh tokens

- Middleware for protected routes

Deliverables:

- Working auth APIs

- JWT-based auth system

#### Day 3 – File Upload & Object Storage

- Configure Supabase Storage / AWS S3 bucket

- Implement file upload flow:

  - Init upload API

  - Generate signed URL

  - Upload directly to storage

- Save file metadata in DB

- Handle file size & type validation

Deliverables:

- Secure file upload system

- File metadata stored

#### Day 4 – Folder System & File Management APIs

- Folder CRUD APIs (nested folders)

- File operations:

  - Rename

  - Move

  - Delete (soft delete)

- Breadcrumb logic using parent_id

Deliverables:

- Fully working folder & file APIs

#### Day 5 – Sharing & Permissions

- Implement role-based access control:

  - Owner

  - Editor

  - Viewer

- Share file/folder with another user

- Public shareable links with expiry

- Permission validation middleware

Deliverables:

- Secure sharing system

#### Day 6 – Search, Trash & Optimization

- Implement search API:

  - Name-based

  - Type-based

- Implement Trash:

  - Soft delete

  - Restore logic

- Add DB indexes for performance

Deliverables:

- Search & trash working

#### Day 7 – Testing & Backend Deployment

- Test APIs using Postman

- Add basic unit tests (pytest)

- Environment variable setup

- Deploy backend (Render / Fly.io)

Deliverables:

- Live backend API

### 📅 Week 2 – Frontend (React / Next.js)

#### Day 8 – Frontend Setup & Auth UI

- Initialize React (Vite / Next.js)

- Setup Tailwind CSS

- Configure Axios & React Query

- Create Login & Signup pages

- Store auth tokens securely

Deliverables:

- Auth UI integrated with backend

#### Day 9 – Dashboard & File Listing UI

- Create Google Drive–like layout

- Sidebar (My Drive, Shared, Trash)

- File & folder listing

- Breadcrumb navigation

Deliverables:

- Functional dashboard

#### Day 10 – File Upload & Preview UI

- Drag & drop upload (React Dropzone)

- Upload progress indicator

- File preview (image / pdf)

Deliverables:

- Smooth upload experience

#### Day 11 – Sharing UI & Permissions

- Share modal (email / public link)

- Permission selector (viewer/editor)

- Show shared users

Deliverables:

- Complete sharing UI

#### Day 12 – Search, Sorting & Optimization

- Search bar

- Sorting by name/date/size

- Pagination / lazy loading

Deliverables:

- Fast, optimized UI

#### Day 13 – Trash, Versioning & Final Testing

- Trash UI

- Restore & permanent delete

- (Optional) Version history UI

- End-to-end testing

Deliverables:

- Feature-complete frontend

#### Day 14 – Deployment & Polish

- Deploy frontend to Vercel

- Mobile responsiveness

- Error handling & loaders

- Final README & screenshots

Deliverables:

- Live full-stack application

## 13) Resources (Python + React – Best YouTube + Docs)

### 🎥 Best YouTube Resources (Highly Recommended)

#### Full‑Stack Projects

- Google Drive Clone (Next.js + Supabase): https://youtu.be/lie0cr3wESQ

- Full Stack SaaS App (React + FastAPI): https://youtu.be/0sOvCWFmrtA

#### FastAPI (Backend)

- FastAPI Crash Course – https://youtu.be/7t2alSnE2-I

- FastAPI + JWT Auth – https://youtu.be/0A_GCXBCNUQ

- SQLAlchemy with FastAPI – https://youtu.be/AhCSfuG9Jxw

#### Flask (Alternative Backend)

- Flask Full Course – https://youtu.be/Z1RJmh_OqeA

#### React Frontend

- React Full Course – https://youtu.be/bMknfKXIFA8

- React Query – https://youtu.be/novnyCaa7To

- Tailwind CSS – https://youtu.be/UBOj6rqRUME

#### File Uploads & Storage

- AWS S3 Signed URLs – https://youtu.be/eQAIojcArRY

- Supabase Storage – https://youtu.be/WiwfiVdfRIc

### 📘 Official Documentation

#### Frontend

- React Docs – https://react.dev

- Next.js – https://nextjs.org/docs

- Tailwind CSS – https://tailwindcss.com/docs

- TanStack Query – https://tanstack.com/query

- React Dropzone – https://react-dropzone.js.org/

#### Backend (Python)

- FastAPI – https://fastapi.tiangolo.com/

- Flask – https://flask.palletsprojects.com/

- SQLAlchemy – https://docs.sqlalchemy.org/

- Pydantic – https://docs.pydantic.dev/

#### Database & Storage

- Supabase Docs – https://supabase.com/docs

- PostgreSQL – https://www.postgresql.org/docs/

- AWS S3 – https://docs.aws.amazon.com/s3/

#### Auth & Security

- JWT – https://jwt.io/introduction

- OAuth Google – https://developers.google.com/identity

- OWASP Cheat Sheets – https://cheatsheetseries.owasp.org/

## 14) Skills You Will Gain

- Designing scalable backend APIs

- Secure file uploads & access control

- Full-stack React + Python architecture

- Cloud deployment & storage management

## 15) Final Outcome

A complete, resume-ready Cloud Storage SaaS MVP built using modern Python backend and React frontend, suitable for startups, internships, and product-based interviews.

🚀 This document is fully aligned with the provided PDF but adapted for Python backend architecture.